«Kino» Streaming + Reels Platformasi

Texnik Zadacha (TZ) — Yuqori darajali dizayn (baseline v1.0)

Raqobat tahlili va 12-agentli loyihalash asosida

Sana: 2026-07-24

# Mundarija

Hujjat turi: Yuqori darajali texnik topshiriq (High-Level Design / TZ) Versiya: 1.1 — 7 ta kalit qaror ✅ TASDIQLANGAN (baseline v1.0 dan yangilangan) Sana: 2026-07-24 Bozor: O'zbekiston (uz/ru, mobil-birinchi, Telegram-dominant, TAS-IX) Metodologiya: 11 ekspert-domen bo'yicha parallel loyihalash + bo'shliqlar tahlili (12 agent), raqobatchilar (SalomTV, iTV, TVCOM, Xonplay) tahlili asosida.

# 0. Hujjat haqida

Bu TZ yuqori darajali dizayn darajasida yozilgan: arxitektura, asosiy texnologik qarorlar (asoslash bilan), konseptual ma'lumotlar modeli, kalit oqimlar (flows), nofunksional talablar, xavfsizlik, infratuzilma va bosqichli reja. Endpoint/maydon darajasidagi batafsil spetsifikatsiya bu bosqichda atayin kiritilmagan — u keyingi detallashtirish bosqichida yoziladi.

Hujjat 8-bo'limda (E'tibordan chetda qolgan kritik masalalar) siz alohida so'ramagan, lekin real ishga tushirish uchun hal qilinishi shart bo'lgan 15 ta muammoni ochib beradi — bu TZ'ning eng qimmatli qismi.

# 1. Mahsulot g'oyasi va maqsad

Kino — O'zbekiston bozori uchun obunaga asoslangan kino/serial striming platformasi, uning ajratuvchi xususiyati — har bir kinoga bog'langan Reels (1–3 daqiqalik vertikal teaser) tizimi.

## 1.1. Asosiy mahsulot mantiqi

- Admin kinolarni/seriallarni va ularga tegishli qisqa reels teaserlarni joylaydi.

- Har bir reels majburiy ravishda bitta kinoga bog'langan (marketing/discovery vositasi, TikTok-uslub ijtimoiy tarmoq EMAS).

- Foydalanuvchi reels feed'ini vertikal ko'radi → teaser bosilganda → kino sahifasiga o'tadi → obuna orqali ko'radi.

- Freemium model: bir qism kontent bepul (reklama bilan), premium — obuna orqali reklamasiz + 4K.

## 1.2. Konversiya voronkasi (mahsulot yuragi)

`` Reels feed → qiziqarli teaser → "To'liq ko'rish" CTA → kino sahifasi    → (premium bo'lsa) obuna taklifi → to'lov → tomosha `` Shimoliy yulduz (north-star) metrikasi: reel → kino → obuna konversiyasi.

## 1.3. Yuzalar (surfaces) — hammasi majburiy

| # | Yuza | Texnologiya (tavsiya) | Vazifasi |
| --- | --- | --- | --- |
| 1 | Foydalanuvchi veb | Next.js (App Router) | Browse, tomosha, reels, obuna, profil, SEO |
| 2 | Admin veb (alohida) | Next.js SPA + alohida auth | Kontent, foydalanuvchi, obuna, moderatsiya, analitika |
| 3 | Mobil (Android+iOS) | Flutter (yagona kod bazasi) | Tomosha, offline, reels, push |
| 4 | Telegram bot + Mini App | grammY (TypeScript) | Auth, browse, xabarnoma, to'lov deep-link |

# 2. Aktorlar va rollar

| Aktor | Tavsif |
| --- | --- |
| Mehmon (anonim) | Ro'yxatsiz browse qiladi (SEO + reels virusliligi uchun ochiq), tomosha gate ostida |
| Foydalanuvchi | Telefon OTP orqali ro'yxatdan o'tgan, obunali/bepul |
| Super-admin | To'liq tizim boshqaruvi |
| Kontent-menejer | Kino/serial/reels joylash, metadata, jadval |
| Moderator | Shikoyatlar, reels moderatsiyasi |
| Support (yordam) | Foydalanuvchi masalalari, refund, qo'lda entitlement |
| Analitik | Dashboard va hisobotlar |
| Kontent-egasi/litsenziar | (kelajakda) cheklangan hamkor kirishi |

# 3. Yuqori darajali arxitektura

## 3.1. Umumiy tamoyillar

1. Modulli monolit (mikroservis EMAS) — kichik jamoa uchun eng tez va tranzaksion izchil. Modul chegaralari toza chizilgan, keyin "issiq" modullarni (reels feed, entitlement) alohida servisga ajratish mumkin.

2. Yagona umumiy REST API (OpenAPI bilan hujjatlashtirilgan, /api/v1 versiyalash) — barcha 4 yuza uchun. Admin — bir xil API'ning admin-scoped RBAC qismi.

3. Media plane ajratilgan — ilova server video baytlarni HECH QACHON uzatmaydi; faqat metadata + entitlement + qisqa muddatli imzolangan token beradi. Video CDN'dan to'g'ridan-to'g'ri oqadi.

4. Entitlement — yagona haqiqat manbasi — "bu foydalanuvchi ko'ra oladimi?" logikasi bitta joyda.

## 3.2. Arxitektura diagrammasi

3.2. Arxitektura qatlamlari (yuqoridan pastga)

| Qatlam | Komponentlar |
| --- | --- |
| Yuzalar | Foydalanuvchi Veb (Next.js) · Admin Veb (Next.js) · Mobil (Flutter, iOS/Android) · Telegram Bot + Mini App (grammY) |
| Edge / Gateway | API Gateway (Nginx/Traefik) + WAF + Rate-limit |
| Modulli Monolit (NestJS yoki Go) | Identity & Auth · Katalog · Reels · Entitlement/Access · Obuna & To'lov · Xabarnoma · Playback-Token · Async worker |
| Media Plane (ajratilgan) | Ingest + Transcode (FFmpeg + Shaka Packager) → MinIO (S3) → TAS-IX Edge CDN (Nginx cache) |
| Ma'lumot | PostgreSQL (primary + replica) · Redis (cache/session/queue) · Meilisearch · ClickHouse (analitika) |

*Oqim: Yuzalar → Gateway → Modulli Monolit → (PostgreSQL / Redis / Meilisearch; eventlar → ClickHouse). Video oqimi: Transcode → MinIO → TAS-IX CDN; mobil/veb pleyer HLS'ni CDN'dan qisqa-TTL imzolangan token bilan to'g'ridan-to'g'ri oladi (Playback-Token servisi imzolaydi).*

## 3.3. Asosiy modullar (monolit ichida)

- Identity & Auth — telefon OTP, Telegram bog'lash, JWT + rotatsion refresh, admin RBAC

- Katalog — kinolar, seriallar/mavsum/epizod, janr, aktyor, lokalizatsiyalangan metadata

- Reels — kinoga bog'langan reels, vertikal feed reyting, like/share/view

- Obuna & To'lov — tariflar, obunalar, entitlement, promokod; Payme/Click/Uzum adapterlari + webhook

- Playback-Entitlement — kirishni tekshiradi, qisqa TTL imzolangan token beradi, sessiyani yozadi

- Watch-Progress & Library — davom ettirish, watchlist, offline registr

- Xabarnoma — Telegram (asosiy), FCM/APNs push, email

- Analitika ingestion — view/reels eventlari → ClickHouse

- Async worker — encoding-callback, notif dispatch, obuna muddati/expiry ishlari

# 4. Texnologiyalar stack'i (tavsiya + asoslash)

| Qatlam | Tavsiya | Asos | Muqobil |
| --- | --- | --- | --- |
| Backend | NestJS (TypeScript) birlamchi | Veb+admin (Next.js) + bot (grammY) bilan umumiy tiplar (OpenAPI→typed client), O'zbekistonda JS kadrlar ko'p, tez iteratsiya | Go — reels feed/token issiq yo'llari uchun (yuqori RPS); jamoa Go'ni bilsa yoki keyin hot-path'ni ajratganda |
| DB | PostgreSQL (primary + streaming replica) | ACID (to'lov/entitlement), JSONB (moslashuvchan metadata), UZ-hosting | MySQL |
| Kesh/sessiya/navbat | Redis (+ BullMQ/Asynq) | Issiq katalog/feed keshi, OTP+refresh, rate-limit, oddiy job-queue (Kafka'siz) | — |
| Qidiruv | Meilisearch | Yengil, uz/ru typo-tolerant instant search, kam ops | Postgres FTS (MVP), OpenSearch (miqyosda) |
| Media transcode | FFmpeg + Shaka Packager (ochiq) | VOD-only → Flussonic'ning jonli TV kuchi kerak emas; per-stream litsenziya yo'q; to'liq nazorat; UZS narxida arzon | Flussonic — jamoada media-injener yo'q bo'lsa, tezroq ishga tushirish uchun (litsenziyali, raqobatchilar shunda) |
| Paketlash | HLS (CMAF/fMP4), DASH keyin | iOS/Safari native HLS; bitta fMP4 to'plam HLS+DASH; raqobatchi stack | — |
| Kontent himoya | Qisqa TTL imzolangan URL (HMAC), premiumga AES-128; DRM keyin | Raqobatchilar DRM'siz token ishlatadi; DRM'ning ~1% narxida casual himoya | Widevine/FairPlay (litsenziar talab qilsa) |
| Object storage | MinIO (S3-mos, UZ ichida) | S3 API, egress to'lovi yo'q, TAS-IX ichida | AWS S3 (rad — egress qimmat) |
| CDN | UZ ichida TAS-IX peered Nginx edge cache | TAS-IX ichki trafik ~bepul — eng katta xarajat richagi | Cloudflare (xorij foydalanuvchi uchun fallback) |
| Veb frontend | Next.js 14+ (App Router, RSC) | SEO+ISR (katalog), CSR (personal); RSC kam JS (past Android) | — |
| Mobil | Flutter (Dart) | Bitta kod bazasi, silliq reels scroll (Impeller/Skia), native player wrapper | React Native (reels perf zaifroq) |
| Telegram | grammY (TS) webhook + Mini App | Zamonaviy, TS, Mini App helper, Node stack bilan mos | Telegraf, aiogram |
| Pleyer | hls.js (veb), Media3/ExoPlayer (Android), AVPlayer (iOS) | Har platformada eng yaxshi bepul native pleyer, bir xil HLS chiqishi | — |
| Analitika | PostHog (self-hosted, ClickHouse) + Yandex Metrika (veb) | Ma'lumot rezidentligi (UZ qonuni), reels event hajmi, funnel/flag/A-B; Metrika — SEO/marketing | — |
| Xabarnoma | Telegram (asosiy) + FCM/APNs + email; SMS faqat OTP | Telegram dominant+bepul, Android push UZ'da ishonchsiz (Huawei/AOSP), SMS qimmat | — |
| SMS (OTP) | Eskiz.uz (asosiy) + PlayMobile (zaxira) | UZ standart provayderlari, ikki provayder — ishonchlilik | — |
| Orkestratsiya | Docker + k3s/RKE2 (stateless), DB/transcode bare-metal | Kichik jamoa uchun to'g'ri o'lchamli K8s; DB/GPU alohida temir | Nomad, docker-compose (MVP) |
| CI/CD & IaC | GitLab CI/GitHub Actions → Harbor → ArgoCD; Terraform + Ansible | Takrorlanuvchi, GitOps, UZ ichida registry (tez pull) | — |
| Observability | Grafana LGTM (Loki/Mimir/Prometheus/Tempo) + Sentry | Self-hosted, telemetriya egress yo'q, K8s-native | Datadog (rad — SaaS xarajat+egress) |

✅ TASDIQLANGAN #1 — Media pipeline: FFmpeg + Shaka Packager. Mahsulot faqat VOD bo'lgani uchun Flussonic'ning jonli-TV kuchi ishlatilmaydi, per-stream litsenziyasi esa UZS narxida marginni yeydi. Paketlash qatlami adapter ortida abstrakt saqlanadi. *Istisno: jamoada media-injener bo'lmasa va MVP 6–8 haftada kerak bo'lsa — vaqtincha Flussonic bilan de-risk qilinadi.*

✅ TASDIQLANGAN #2 — Backend: NestJS / TypeScript. 4 yuzadan 3 tasi TS (veb, admin, bot) → yagona til, umumiy tiplar, UZ'da oson kadr. Reels-feed va playback-token issiq yo'llari MVP'dan keyin bottleneck bo'lsa, o'sha modullar alohida Go servisga ajratiladi (modul chegaralari shu maqsadda toza chiziladi).

# 5. Ma'lumotlar modeli (konseptual)

Asosiy entitilar (maydonlar to'liq emas, konseptual):

- User (id, phone, telegram_id, locale, status, created_at) → 1:N Subscription, Session, Device, WatchProgress; 1:1 Wallet

- Title (id, type: movie|series, year, age_rating, poster, is_free, status, popularity) → 1:N TitleTranslation(uz-Latn/uz-Cyrl/ru), Season, Reel, MediaAsset; N:M Genre/Person

- Season / Episode (serial ierarxiyasi, epizod alohida is_free, media_asset)

- Reel (id, title_id [MAJBURIY FK], media_asset_id, caption, duration, poster, status, is_pinned, publish_at, expire_at, like/view/share_count) → N:1 Title

- MediaAsset (id, owner_type: title|episode|reel, encoding_status, hls_template, qualities[], drm) — polimorf

- Plan (code, name, price_uzs, period, is_ad_free, features) → 1:N Subscription

- Subscription (user_id, plan, status: active|grace|expired, period_start/end, auto_renew, source)

- Transaction / LedgerEntry (double-entry, idempotency_key, provider, status) — pul harakati

- Entitlement (user_id, scope, valid_until, source) — playback-token beruvchi tomonidan o'qiladi

- WatchProgress (user_id, title/episode, position_sec, completed)

- PlaybackSession / Device (concurrency limiti, push-token)

- License ⭐ (yangi — 8.1-bo'lim: licensor, title, territory, window_start/end, exclusivity, max_concurrency, drm_required, cost/MG/rev_share)

# 6. Funksional talablar (subsystema bo'yicha)

## 6.1. Kontent katalogi

- Kino + serial/mavsum/epizod, uz-Latn/uz-Cyrl/ru lokalizatsiyalangan metadata

- Janr, yil, davlat, til/dublyaj, yosh-reyting, IMDb/Kinopoisk + o'z reytingi

- Freemium bayroq (is_free), premyera/HD/4K teglari

- Nashr holati mashinasi: draft → transcoding → ready → published/scheduled → unpublished/archived (nashr faqat asset tayyor bo'lganda)

## 6.2. Reels tizimi (kinoga bog'langan)

- Har reels majburiy title_id FK; orfan reels yo'q

- Vertikal autoplay snap-scroll feed (veb+mobil), muted-start + tap-to-unmute

- Keyingi 2–3 reels prefetch (bayt-budjet + Save-Data bilan), birinchi reels uchun MP4 fallback (tez birinchi kadr)

- Determinstik reyting (MVP): pin > yangilik > mashhurlik (vaqt-decay), ko'rilganlarni dedupe — ML EMAS

- Faol oyna (publish_at/expire_at) + status hayot-sikli

- Engagement: qualified view (≥3s yoki ≥50%), like (toggle), share (deep-link) — komment/follow YO'Q

- Reel → kino deep-link + premium bo'lsa obuna CTA; reel_id atributsiya obuna voronkasiga muhrlanadi

- Admin moderatsiya darvozasi (noto'g'ri kino bog'lash/krop oldini olish)

## 6.3. Striming va media pipeline

- Ingest (admin resumable tus yuklash) → ffprobe validatsiya → transcode navbati

- ABR ladder: 240p/360p/480p/720p/1080p H.264/AAC (past Android mos), transcode-once

- Paketlash: Shaka Packager → HLS CMAF/fMP4

- Chiqarish: qisqa TTL HMAC imzolangan playlist+segment URL (entitlement tekshirilgan), TAS-IX edge cache

- Subtitr/audio: uz/ru dublyaj audio-dorojka + WebVTT subtitr (uz-Latn/uz-Cyrl/ru), UTF-8 charset transcode ingest'da

- Qo'shimcha: sprite/storyboard scrubbing preview, EBU R128 balandlik normalizatsiyasi, resume-position + QoE heartbeat

- Reels profili: 720x1280 vertikal, 2s segment, tez startup

- Offline (mobil, keyingi bosqich): qurilma-bog'langan shifrlangan fayl + license TTL (obunaga sinxron)

## 6.4. Auth (telefon OTP + Telegram)

- Telefon OTP (Eskiz→PlayMobile fallback), rate-limit (so'rov VA tasdiqlash), SMS xarajat cheklovi

- Telegram login teng-huquqli yo'l (deep-link/login-widget → telegram_id ↔ user_id)

- JWT access (5–15 daq) + rotatsion refresh (Redis, revoke qilinadi), reuse-detection

- Ko'p-qurilma sessiya + concurrency limiti; "boshqa qurilmalardan chiqish"

## 6.5. Obuna, to'lov (Uzbekiston)

- Tariflar: 1/3/6/12 oy; premium (reklamasiz+4K) vs bepul (reklamali)

- To'lov: Payme, Click (MVP) → Uzum, Uzcard/Humo (Atmos orqali binding)

- Webhook: imzo tekshirish + idempotentlik + reconciliation (majburiy — pul buzilmasligi uchun)

- Promokod/sovg'a-kod, tekshiruv muddati (trial), grace-period + dunning (avtomatik yangilanish ishonchsiz UZ'da → karta-token + eslatma)

- Fiskal chek (OFD/soliq) — qonun talabi, pipeline'ga o'rnatilgan

- Apple/Google IAP — alohida izolyatsiyalangan entitlement manba (server-side receipt validatsiya)

✅ TASDIQLANGAN #3 — Hamyon YO'Q: to'g'ridan-to'g'ri obuna debit-at-purchase. Saqlangan mijoz balansi UZ'da e-money regulyatsiyasini (litsenziya, rezerv, refund/dormant majburiyat) keltirib chiqaradi va daromad-tan-olishni murakkablashtiradi (8.3-bo'lim). Foydalanuvchi obunani gateway orqali to'g'ridan-to'g'ri sotib oladi. Promokod/sovg'a — obuna muddatini uzaytirish (free_days) sifatida, balans EMAS. *Hamyon — faqat huquqiy ko'rik + aniq mahsulot sababidan keyin (masalan TVOD/mikro-to'lov).*

## 6.6. Foydalanuvchi veb (Next.js)

- Sahifalar: Bosh (hero+rail'lar), katalog/janr, qidiruv+filtr, sarlavha detali, pleyer, reels feed, davom ettirish, mening ro'yxatim, obuna/paywall, promokod, profil/qurilmalar, OTP onboarding

- Anonim browse ochiq va SEO-indekslanadi; tomosha server-side (imzolangan URL berishda) gate qilinadi — faqat UI'da emas

- Server-driven bosh sahifa (admin CMS orqali rail/banner) + ISR

- PWA (o'rnatiladigan, offline shell, web-push)

- Pleyer: sifat/audio/subtitr tanlash, resume, keyingi epizod avtoplay, skip-intro, PiP

## 6.7. Admin panel (alohida ilova)

- Alohida frontend + alohida auth realm (email+parol + majburiy TOTP 2FA, IP allowlist)

- RBAC: 5 rol (super-admin, kontent-menejer, moderator, support, analitik) — API darajasida yoqilgan

- Kontent hayot-sikli FSM (nashr asset tayyorligiga bog'langan)

- Kino/serial/epizod CRUD (uz-Latn/uz-Cyrl/ru), poster/artwork, video yuklash+transcode monitoring+retry

- Reels boshqaruvi (majburiy kino bog'lash, vertikal transcode, feed tartibi/pin)

- Bosh sahifa/kolleksiya CMS + banner (jadval bilan)

- Tarif/promokod boshqaruvi, foydalanuvchi boshqaruvi, refund, qo'lda entitlement

- Moderatsiya navbati, o'zgarmas audit log (aktor + before/after + sabab)

- Analitika dashboard (Metabase/ClickHouse)

## 6.8. Mobil (Flutter — Android + iOS)

- Telefon OTP + Telegram deep-link hand-off (bir martalik, qisqa TTL token)

- HLS token-auth pleyer (Media3/AVPlayer), ABR, dublyaj/subtitr, cross-device resume

- Reels: 3–5 pre-warmed native pleyer pool, prefetch, thumbnail-first (silliq scroll)

- Push (FCM+APNs) + deep-link routing; App Links / Universal Links

- ✅ TASDIQLANGAN #4 — Mobil to'lov: TASHQI (Payme/Click/Uzum), iOS "reader" model. Obuna faqat veb/Telegram'da; iOS/Android ilova ichida narx, "obuna bo'lish" tugmasi yoki tashqi checkout linki YO'Q. Apple/Google IAP 15–30% olgani uchun UZS narxda margin qolmaydi. ⚠️ Bu eng katta launch riski (Apple review) — temir intizom bilan rioya qilinadi; ilova qonuniy bepul kontent + login ko'rsatadi.

- Keyingi bosqich: DRM offline download, Chromecast/AirPlay, PiP

## 6.9. Telegram bot + Mini App

- Webhook (long-polling emas) + secret_token header validatsiya, UZ ichida hosting

- Telefon-kontakt orqali akkaunt bog'lash (Telegram-birinchi VA veb-boshlangan signed deep-link)

- Katalog browse/qidiruv, sarlavha kartalari

- Obuna: deep-link → Payme/Click/Uzum (Telegram Payments EMAS — UZ provayderlar qo'llab-quvvatlanmaydi); PSP webhook tasdiqlaydi

- Hayot-sikli xabarnomalari: yangi relise, obuna tugashi (T-3/T-1/expired), opt-in bilan

- update_id idempotentlik, bot-bloklangan (403) boshqaruvi, rate-limit (30/s global, 1/s per-chat)

- Keyingi: Mini App (webview, initData HMAC), admin broadcast (segment+throttle), referral

## 6.10. Xabarnoma va analitika

- Notification Orchestrator: event-driven, template (uz/ru), opt-in, dedup, quiet-hours (UZT), kanal fallback (Telegram→push→email; SMS faqat OTP)

- Analitika: PostHog (event, funnel, retention, feature-flag, A/B) + Yandex Metrika (veb SEO)

- Tavsiyalar (MVP): qoida-asosli — trending (decay), davom ettirish, janr rail, oddiy "chunki siz ko'rdingiz"; ML keyin

- Metadata boyitish: TMDB (asosiy) + Kinopoisk (ikkilamchi) + admin editorial override

- KPI: bepul→pullik konversiya, DAU/MAU, watch-time, reel→kino CTR, D1/D7/D30 retention, churn, MRR/ARPU

# 7. Nofunksional talablar

| Kategoriya | Talab |
| --- | --- |
| Ishlash | Pleyer startup p95 < 2–3s (UZ mobil), reels scroll silliq (prefetch), katalog TTFB past (ISR+kesh) |
| Miqyoslash | Stateless tier (API/reels) HPA bilan autoscale; DB read-replica; reels — arzon lekin so'rov hajmi katta → keshlash |
| Ishonchlilik | Warm replica + tested failover; ledger uchun near-zero RPO (PITR) |
| Xavfsizlik | 8-bo'lim + 9-bo'lim |
| i18n | uz-Latn, uz-Cyrl, ru (8.2-bo'lim — bitta "uz" EMAS) |
| Accessibility | WCAG 2.1 AA (veb/PWA), platforma a11y API (mobil), subtitr kafolatlangan |
| Ma'lumot rezidentligi | UZ fuqarolari PII UZ ichida (Personal Data Law ZRU-547) |
| Kuzatuvchanlik | SLO'lar aniqlangan (8.10), Grafana LGTM + Sentry |

# 8. ⭐ E'tibordan chetda qolgan kritik masalalar (siz aytmagan, lekin shart)

Bu bo'lim — tanqidchi-agent topgan 15 ta bo'shliq. Bular texnik emas, biznes/huquqiy/operatsion masalalar bo'lib, ko'pincha e'tibordan chetda qoladi, lekin real ishga tushirishni bloklaydi. Muhimlik bo'yicha tartiblangan.

## 🔴 8.1. Kontent litsenziyalash va huquqlar (ENG KATTA bo'shliq)

Butun mahsulot — litsenziya biznesi, lekin hech qaysi modul litsenziyani birinchi-darajali obyekt sifatida modellamaydi. Kerak: License entity (litsenziar, sarlavhalar, hudud, oyna start/end, eksklyuzivlik, maks-concurrency banti, DRM/watermark majburiyati, narx/MG/rev-share). Entitlement + nashr FSM litsenziya oynasiga qattiq bog'lanishi kerak — oyna tugaganda avtomatik unpublish + offline litsenziya purge (bir kun kechiksa — kontrakt buzilishi + jarima). Har-sarlavha cost-per-view → renew/drop qarori.

## 🔴 8.2. O'zbek yozuvi dualligi (uz-Latin / uz-Kirill)

Barcha domenlar "uz/ru" deb modellaydi, LEKIN o'zbek ham lotin, ham kirillda faol ishlatiladi. Oqibat: kirillda qidirgan lotin metadatani topmaydi; SEO/hreflang ajrata olmaydi. Yechim: uz-Latn, uz-Cyrl, ru lokallar; kanonik o'zbekni bir marta saqlab, ikkinchi yozuvni avtomatik translitеratsiya qilish (editorial override bilan); Meilisearch ikkala yozuvni indekslaydi; 3 til uchun hreflang. Bu build'dan OLDIN hal qilinishi kerak — keyin retrofit qimmat.

## 🔴 8.3. Hamyon (stored value) moliyaviy-regulyativ maqomi + soliq/buxgalteriya

Mijoz to'ldirgan balans = e-money bo'lishi mumkin → UZ moliyaviy litsenziya, rezerv, iste'molchi himoyasi majburiyatlari (foydalanilmagan balans qaytarilishi, dormant balans). Alohida: QQS obunaga, kechiktirilgan daromad (prepaid davr — balansdagi majburiyat), litsenziar royalti buxgalteriyasi, 1C integratsiya. Yechim: huquqiy ko'rik; MVP uchun "obuna debit-at-purchase" (hamyonsiz) modeli e-money'dan qochadi.

## 🔴 8.4. Yosh-reyting taksonomiyasi va UZ senzura/axloq muvofiqligi

Yagona yosh-reyting taksonomiyasi yo'q (UZ me'yorlariga moslashgan), import kontentni klassifikatsiya oqimi yo'q, va reels feed'da yosh-darvoza yo'q — autoplay teaser jamoat joyida mature kontent ko'rsatishi mumkin. UZ'da faol kontent-cheklov rejimlari bor. Yechim: reyting taksonomiyasi; nashr-darvozasi majburiy maydon (reels ham); entitlement/token-mint VA feed query'da yoqish (mature teaserni unauth/kids uchun filtr/blur); nashr FSM'da compliance-review nazorat nuqtasi; regulyator shikoyati uchun takedown yo'li.

## 🔴 8.5. Unit-ekonomika / xarajat modeli / narx validatsiyasi

Infra xarajat richaglarini sifat jihatdan muhokama qiladi, lekin unit-ekonomika modeli yo'q: to'liq-yuklangan abonent-boshiga xarajat, stream/reels-so'rov xarajati, SMS-OTP xarajati, amortizatsiyalangan litsenziya+dublyaj har-sarlavha, va 15–60k UZS narxida break-even abonent soni. Yechim: litsenziya+dublyaj+SMS+infra+gateway+store komissiya ↔ ARPU modeli; break-even; qattiq siyosat cheklovlari (SMS/user/kun); freemium bepul-sarlavha tanlovini litsenziya narxiga tekshirish.

## 🟡 8.6. Dublyaj va subtitr ishlab chiqarish operatsiyalari

Strategiya — dublyaj qilingan turk/koreys/hind kontent, pipeline dub INGEST qila oladi, lekin hech kim ularni ISHLAB CHIQARMAYDI: dublyaj-studiya oqimi, subtitr tarjima+QC, epizod-bo'yicha dub versiyalash, balandlik QC darvozasi va bu qo'shadigan lead-time. Serial dropida dub — kritik yo'l, transcode emas. Yechim: lokalizatsiya-produksiya pipeline'ni pre-ingest bosqichi sifatida (source-acquired → dubbing → QC → ready), vendor boshqaruvi, QC sign-off, release jadvaliga lead-time.

## 🟡 8.7. Launch katalog seeding + transcode backlog quvvati

Greenfield → migratsiya yo'q, LEKIN hech kim boshlang'ich katalogni (yuzlab sarlavha+reels) day-1'dan OLDIN yozish/dub/transcode/nashrini egallamaydi. In-country temir bir zumda autoscale bo'lmaydi. Bo'sh katalog = launch yo'q. Yechim: "seed katalog produksiya" alohida pre-launch ish-oqimi (sarlavha/reels maqsadi, transcode-quvvat rejasi yoki bir martalik cloud-GPU burst, bulk-import dry-run, TMDB backfill); minimal launch katalog hajmi.

## 🟡 8.8. Huquqiy hujjatlar hayot-sikli (ToS, Maxfiylik, obuna shartlari, rozilik)

Hech kim Foydalanish shartlari, Maxfiylik siyosati, obuna/avto-yangilanish shartlari, refund siyosati, offline EULA yozish/versiyalash/rozilik olishni egallamaydi. Bular App Store/Play uchun, qonuniy OTP-marketing roziligi uchun, ijro etiladigan avto-renew/refund uchun shart. Yechim: versiyalangan huquqiy hujjatlar (uz-Latn/uz-Cyrl/ru), signup'da rozilik olish + moddiy o'zgarishda qayta rozilik (user_id+versiya+timestamp), tranzaksion'dan alohida marketing rozilik.

## 🟡 8.9. Mijozlarni qo'llab-quvvatlash operatsiyasi + refund SLA + agent asboblari

Support "Telegram-birinchi" deyilgan, lekin operatsion funksiya yupqa: refund siyosati/SLA yo'q (UZ gateway refund qo'lda/async), foydalanuvchi QoE/to'lov/entitlement holatini ko'radigan agent konsoli yo'q, "to'ladim lekin kirish yo'q" reconciliation runbook yo'q. Yechim: staffed support funksiya, yozma refund siyosati+SLA, agent konsoli (Chatwoot + read API), "to'lov stuck" runbook, ikki tilli canned javob, on-call eskalatsiya.

## 🟡 8.10. SLA/SLO, insident boshqaruvi, on-call (kichik self-hosted jamoa)

Boy observability stack bor, lekin u nimaga qarshi o'lchashini hech narsa aniqlamaydi: SLO (playback startup, availability, payment-success, error-budget), insident darajalari, on-call rotatsiya, status page, post-mortem. Yechim: kritik yo'l bo'yicha SLO'lar (playback startup p95, katalog availability, webhook lag, feed latency) + error budget + Alertmanager routing; insident darajalari + eskalatsiya + 2–3 kishilik rota + top failure runbook'lar; status page. Bu keyingi emas, launch shartidir.

## 🟡 8.11. Disaster Recovery: RPO/RTO, ledger bardoshliligi, master-media saqlash

Infra single-DC riskini HAL QILMAY qoldiradi va per-data-class RPO/RTO yo'q. Ikki o'tkir teshik: (1) to'lov/hamyon ledger = pul → near-zero RPO (PITR/sinxron replikatsiya); (2) media domen paketlashdan keyin master fayllarni o'chiradi — agar paketlangan storage yo'qolsa va master yo'q bo'lsa, katalog tiklanmaydi (cost-optimizatsiya ↔ DR ziddiyati). Yechim: per-data-class RPO/RTO (ledger: soniya/PITR; media: master saqlansa re-derivable); masterlarni o'chirmasdan arzon cold-arxiv; single-DC uchun aniq DR pozitsiya (warm replica + tested failover).

## 🟡 8.12. Deferred deep-linking / install atributsiyasi

Deep-link yechish (TG/reel→kino) qamrab olingan, lekin deferred holat yo'q: app-siz foydalanuvchi reels link bosadi → app o'rnatadi → aynan o'sha kinoga routing + acquiring reel_id/campaign signupgacha muhrlanishi kerak. apple-app-site-association/assetlinks.json hosting va IARC store reyting ham yo'q. Reel→install→subscribe viral loop install chegarasida buziladi — atributsiya yo'qoladi. Yechim: deferred deep-linking (payload store-install'dan keyin ham saqlanadi) + reel_id/UTM signup event'iga; universal-link association fayllar TAS-IX origin'da; IARC reyting.

## 🟡 8.13. Operatsion shtat / tashkiliy model

Admin RBAC 5 texnik rol beradi, lekin day-1'dan mavjud bo'lishi SHART funksiyalarga real odamlarni bog'lovchi shtat rejasi yo'q: kontent-akvizitsiya/litsenziya, dublyaj ops, katalog QC, compliance/moderatsiya, support, moliya/reconciliation, devops on-call. Yechim: launch org/RACI — har funksiyaga egа nomlash + RBAC rollariga bog'lash; unit-ekonomika modeliga o'lchash (shtat kam joyda og'ir avtomatlashtirsh).

## 🟡 8.14. Yaxlit anti-fraud + ko'p-akkaunt suiiste'moli (+ fingerprinting ↔ ma'lumot qonuni ziddiyati)

Alohida mitigatsiyalar bor (OTP rate-limit, one-trial-per-phone+device, concurrency cap), lekin yagona anti-abuse strategiyasi yo'q: trial/promo farming (disposable raqamlar), akkaunt/link ulashish → trace-and-ban, chargeback (qo'lda UZ gateway), reels view-count fraud. Yashirin ziddiyat: device fingerprinting o'zi UZ qonuni bo'yicha personal data — qonuniy asos/rozilik kerak. Yechim: bitta anti-abuse siyosat qatlami (telefon-yosh, fingerprint, IP/ASN, sharing pattern, chargeback flag) → entitlement + trace-and-ban ops; fingerprinting-vs-qonun ziddiyatini hujjatlashtirilgan qonuniy asos+pseudonimizatsiya bilan hal qilish.

## 🟢 8.15. Accessibility standarti va majburiyati

Accessibility faqat fragmentlarda (keyboard/caption/kontrast) — maqsad standart yo'q, custom pleyer/reels uchun screen-reader majburiyati yo'q, audio-description yo'q. Store-review va ba'zi yurisdiksiya talabi. Yechim: WCAG 2.1 AA (veb/PWA), platforma a11y API (mobil), caption kafolatlangan, pleyer/reels to'g'ri role/focus/label, accessibility statement. Veb/store yuzalar uchun MVP-scope, keyinga emas.

# 9. Xavfsizlik va kontent himoyasi (xulosa)

- Auth: telefon OTP (rate-limit so'rov+tasdiq, SMS-cap), JWT+rotatsion refresh (reuse-detect), device registry

- Playback token: qisqa TTL, imzolangan, session+device+coarse-IP(ASN) bog'langan (CGNAT-tolerant), edge-validate, concurrency cap (session ledger + tez revoke)

- Kontent himoya (tiered): Tier-0 token + ko'rinadigan/forensik watermark (keng katalog); Tier-1 multi-DRM + shifrlangan offline (litsenziar talab qilsa)

- Piratlik: screen-record + Telegram re-upload — asosiy vektor; watermark → trace-and-ban (yagona real deterrent)

- PCI: hosted redirect (Payme/Click/Uzum), PAN/CVV saqlanmaydi (SAQ-A)

- Ma'lumot qonuni: UZ ichida PII, column-encryption, HMAC-searchable telefon hash, consent registry, DSAR (retention-exception bilan)

- Audit: hash-zanjirli append-only (auth/entitlement/token/admin/payment)

- ⚠️ SDK egress: Yandex Metrika, FCM/APNs, crash-reporting UZ-PII'ni xorijga chiqarishi mumkin — inventarizatsiya + pseudonimizatsiya

# 10. Bosqichli reja (MVP → keyingi)

## 🚀 MVP (0-relise: ishlaydigan asosiy oqim)

- Modulli monolit (NestJS) + umumiy REST API (OpenAPI)

- PostgreSQL + Redis + MinIO + Meilisearch

- Telefon OTP + Telegram bog'lash; JWT/refresh

- Katalog: kino + serial/mavsum/epizod (uz-Latn/uz-Cyrl/ru)

- Reels (kinoga bog'langan): vertikal feed, like/share/view, reel_id atributsiya

- FFmpeg+Shaka HLS pipeline + qisqa TTL imzolangan token + entitlement (DRM'siz)

- Freemium: bepul sarlavhalar + premium obuna

- To'lov: Payme + Click (adapter + idempotent webhook) + promokod; obuna debit-at-purchase

- Watch-progress/resume + watchlist

- Xabarnoma: Telegram + FCM/APNs push

- Admin (RBAC): kontent/reels yuklash, foydalanuvchi, obuna, asosiy moderatsiya, audit log

- Mobil (Flutter): tomosha + reels + tashqi to'lov (iOS reader) + push

- Telegram bot (grammY): auth, browse, obuna deep-link, expiry notif

- Analitika: PostHog + Yandex Metrika; asosiy KPI dashboard

- Kritik non-tech (8-bo'lim MVP qismi): litsenziya entity + oyna-bog'langan unpublish; uz-Latn/uz-Cyrl/ru locale model; yosh-reyting darvozasi (reels ham); huquqiy hujjatlar + rozilik; refund siyosati+SLA; SLO+on-call; ledger PITR + master cold-arxiv; unit-ekonomika modeli; seed-katalog ish-oqimi; accessibility (veb/store)

## 📈 Keyingi bosqichlar

- Uzum gateway + karta-token binding + true auto-renew + dunning

- DRM (Widevine/FairPlay) + shifrlangan offline download (mobil)

- Forensik A/B watermark + avtomatik leak trace-back

- Telegram Mini App + admin broadcast + referral

- ML tavsiyalar (collaborative filtering, reels bandit ranking) + A/B tajriba dasturi

- ClickHouse warehouse + dbt + cost-per-view BI (litsenziya qarorlari)

- Multi-DC HA + TAS-IX ko'p-nuqta edge + Cloudflare xorij fallback

- Chromecast/AirPlay, PiP, kids profil, low-data rejim

- Hot-path'larni (reels feed, entitlement) Go servisga ajratish

- Apple/Google IAP (agar store majbur qilsa)

# 11. ✅ Tasdiqlangan kalit qarorlar (v1.1)

Quyidagi 7 ta qaror yakuniy tasdiqlangan. Umumiy mantiq: kichik jamoa + UZS narx + tez launch uchun optimallashtirish — arzon/ochiq texnologiya, minimal regulyativ yuk, keyin miqyoslashga oson kengaytiriladigan toza chegaralar.

| # | Qaror | ✅ Tanlov | Asosiy sabab | Qachon qayta ko'rish |
| --- | --- | --- | --- | --- |
| 1 | Media pipeline | FFmpeg + Shaka Packager | VOD-only → Flussonic kuchi ishlatilmaydi; litsenziya marginni yeydi | Media-injener yo'q + 6–8 hafta launch → Flussonic |
| 2 | Backend tili | NestJS / TypeScript | 3/4 yuza TS; umumiy tip; UZ'da oson kadr | Reels/token hot-path bottleneck → o'sha modul Go'ga |
| 3 | Hamyon | Yo'q (debit-at-purchase) | Saqlangan balans = e-money regulyatsiyasi; soddaroq buxgalteriya | Huquqiy ko'rik + TVOD/mikro-to'lov sababi |
| 4 | Mobil to'lov | Tashqi + iOS reader | IAP 15–30% marginni yo'q qiladi | Store majbur qilsa (mintaqaviy) |
| 5 | DRM | Token + watermark | Raqobatchilar DRM'siz; DRM arzon Android'ni buzadi; screen-record'ni to'xtatmaydi | Litsenziar kontraktda talab qilsa (Tier-1 sarlavha) |
| 6 | Reels reyting | Determinstik (pin>recency>popularity) | Cold-start; nol o'zaro-ta'sir data; debug qilinadi | Engagement data zichligi (oylar) → ML |
| 7 | Locale | uz-Latn + uz-Cyrl(auto) + ru | Kirill↔Lotin cross-search; SEO; retrofit qimmat | — (build'dan oldin, keyin o'zgarmas) |

Muhim ketma-ketlik: #7 (locale) va #3 (hamyonsiz) — build'dan OLDIN modellanishi shart, keyin retrofit qimmat. #4 (Apple review) — eng katta launch riski, intizom talab qiladi. #1 va #2 dagi "qayta ko'rish" shartlari faqat aniq bottleneck/muddat bosimida qo'llaniladi.

# 12. Muvaffaqiyat mezonlari (KPI)

- Konversiya: bepul → pullik obuna %

- Reel→kino CTR va reel→obuna atributsiya (north-star)

- Retention: D1 / D7 / D30

- Churn va MRR / ARPU

- QoE: playback startup p95, rebuffer nisbati

- Unit-ekonomika: abonent-boshiga margin, break-even abonent soni

*Ushbu TZ raqobat tahlili (SalomTV, iTV, TVCOM, Xonplay) va 12-agentli parallel loyihalash workflow asosida tuzildi. Keyingi qadam — tanlangan kalit qarorlar bo'yicha har bir modulni endpoint/maydon darajasida detallashtirish.*